# FOLDER BY FOLDER - WHERE EVERY FILE IS CREATED

## infra/

| File | Task | Day | Owner |
| --- | --- | --- | --- |
| docker-compose.yml | 3 | 1 | S |

Finished: Day 1

## schema/

| File | Task | Day | Owner |
| --- | --- | --- | --- |
| 002_src_gmail_schema.sql (retired, not deleted) | 5 | 1 | R |
| 003_src_gmail_regrain.sql | 5 | 1 | R |
| 004_raw_ingest.sql | 6 | 1 | R |
| 005_quarantine.sql | 16 | 4 | S |

Finished: Day 4

## openapi/

| File | Task | Day | Owner |
| --- | --- | --- | --- |
| console-api-v1.yaml | 2 | 1 | R |

Finished: Day 1

## scout/ (root file)

| File | Task | Day | Owner |
| --- | --- | --- | --- |
| config.py — scopes only | 1 | 1 | R |
| config.py — everything else | 3 | 1 | S |

Finished: Day 1 · the only file both of them touch

## scout/connectors/

| File | Task | Day | Owner |
| --- | --- | --- | --- |
| base.py | 21 | 3 | R |
| gmail.py | 21 | 3 | R |

Finished: Day 3

## scout/gmail/

| File | Task | Day | Owner |
| --- | --- | --- | --- |
| auth.py (exists — verified) | 1 | 1 | R |
| store.py | 5 | 1 | R |
| sync.py | 6 | 1 | R |
| mime.py | 7 | 2 | R |
| filters.py | 8 | 2 | R |
| client.py | 9 | 2 | R |
| fixtures.py | 9 | 2 | R |
| fixtures/ | 9 | 2 | R |
| executor.py | 21 | 3 | R |

Finished: Day 3

## scout/raw/

| File | Task | Day | Owner |
| --- | --- | --- | --- |
| minio_client.py | 6 | 1 | R |
| runs.py | 6 | 1 | R |

Finished: Day 1

## scout/governance/

| File | Task | Day | Owner |
| --- | --- | --- | --- |
| pii.py | 12 | 1 | S |
| audit.py | 23w | 1 | S |

Finished: Day 1 (its completeness test lands Day 3 under Task 23t)

## scout/canonical/

| File | Task | Day | Owner |
| --- | --- | --- | --- |
| models.py — provenance mixin | 4 | 1 | S |
| models.py — all tables | 10 | 1 | S |
| normalise/gmail.py | 13 | 2 | S |
| identity/waterfall.py | 14 | 2 | S |
| identity/queue.py | 14 | 2 | S |
| threading.py | 15 | 2 | S |
| correlation.py | 15 | 2 | S |
| decisions.py | 20 | 3 | S |
| execution.py | 22 | 3 | S |
| reconcile.py | 16 | 4 | S |
| quarantine.py | 16 | 4 | S |

Finished: Day 4 · identity/ sub-folder finished Day 2

## scout/context/ ← this is the one you couldn't find

| File | Task | Day | Owner |
| --- | --- | --- | --- |
| chunk.py | 17 | 2 | S |
| embed.py | 17 | 2 | S |
| retrieve.py | 18 | 3 | S |
| trust.py | 18 | 3 | S |
| compile.py | 18 | 3 | S |

Started Day 2, finished Day 3. It's the only folder split across two days — Task 17 moved to Day 2 to relieve Day 3, so the first two files land a day before the other three.

## scout/agents/

| File | Task | Day | Owner |
| --- | --- | --- | --- |
| reasoning.py | 19a | 3 | S |
| triage.py | 19a | 3 | S |
| prompts/triage_v1.md | 19a | 3 | S |
| resolve.py | 19b | 3 | S |
| prompts/resolve_v1.md | 19b | 3 | S |

Finished: Day 3

## scout/api/

| File | Task | Day | Owner |
| --- | --- | --- | --- |
| app.py | 24 | 3 | R |
| deps.py | 24 | 3 | R |
| schemas.py | 24 | 3 | R |
| routes/connections.py | 24 | 3 | R |
| routes/runs.py | 24 | 3 | R |
| routes/stores.py | 24 | 3 | R |
| routes/identity.py | 24 | 3 | R |
| routes/cases.py | 24 | 3 | R |
| routes/decisions.py | 24 | 3 | R |
| routes/audit.py | 24 | 3 | R |

Finished: Day 3 · Rohan this week, back to Sutej afterwards

## scout/migrations/

| File | Task | Day | Owner |
| --- | --- | --- | --- |
| env.py + versions/ | 10 | 1 | S |

Finished: Day 1

## scripts/ ← the other one you couldn't find

| File | Task | Day | Owner |
| --- | --- | --- | --- |
| gmail_oauth_login.py (exists) | 1 | 1 | R |
| gmail_send_test.py | 1 | 1 | R |
| load_gmail_schema.py | 5 | 1 | R |
| gmail_sync_once.py | 6 | 1 | R |
| gmail_sync_loop.py (exists) | 6 | 1 | R |
| export_fixtures.py | 9 | 2 | R |
| seed_personas.py | 11 | 2 | S |
| seed_taxonomy.py | 11 | 2 | S |
| ingest_canonical.py | 13 | 2 | S |
| approve_and_send.py | 22 | 3 | S |
| reconcile.py | 16 | 4 | S |
| e2e_report.py | 26 | 4 | R+S |

Finished: Day 4 · 6 files Rohan, 5 Sutej, 1 shared

## tests/

| File | Task | Day | Owner |
| --- | --- | --- | --- |
| test_layering.py | 4 | 1 | S |
| test_pii.py | 12 | 1 | S |
| canonical/test_enums.py | 10 | 1 | S |
| gmail/test_dedup.py | 6 | 1 | R |
| gmail/test_cursor.py | 6 | 1 | R |
| gmail/test_mime.py | 7 | 2 | R |
| gmail/test_filters.py | 8 | 2 | R |
| canonical/test_idempotency.py | 13 | 2 | S |
| canonical/test_identity.py | 14 | 2 | S |
| context/test_trust.py | 18 | 3 | S |
| context/test_pack.py | 18 | 3 | S |
| api/test_contract.py | 24 | 3 | R |
| test_audit_completeness.py | 23t | 3 | S |

Finished: Day 3

## docs/

| File | Task | Day | Owner |
| --- | --- | --- | --- |
| decisions/ADR-001-vector-store.md | 3 | 1 | S |
| decisions/ADR-002-embedding-model.md | 3 | 1 | S |
| corpus_datasheet.md | 17 | 2 | S |
| decisions/ADR-003-case-correlation.md | 15 | 2 | S |
| decisions/ADR-004-action-mode.md | 22 | 3 | S |

Finished: Day 3

## Root files

| File | Task | Day | Owner |
| --- | --- | --- | --- |
| secrets/gmail_token.json | 1 | 1 | R |
| .env.local | 3 | 1 | S |
| pyproject.toml | 3 | 1 | S |
| Makefile — first version | 3 | 1 | S |
| Makefile — final tidy | 26 | 4 | S |

## ITR_ UI/src/ (separate repo)

| File | Task | Day | Owner |
| --- | --- | --- | --- |
| mock/api.js | — | — | read-only. Input to Task 2. Never edit |
| contracts/state.js | — | — | read-only. Input to Tasks 2 and 10. Never edit |
| http/api.js | 25 | 4 | R |

Finished: Day 4

# CORRECTED SUMMARY - NO MERGED ROWS

| Folder | Owner | Started | Finished |
| --- | --- | --- | --- |
| infra/ | S | Day 1 | Day 1 |
| openapi/ | R | Day 1 | Day 1 |
| scout/raw/ | R | Day 1 | Day 1 |
| scout/governance/ | S | Day 1 | Day 1 |
| scout/migrations/ | S | Day 1 | Day 1 |
| scout/canonical/identity/ | S | Day 2 | Day 2 |
| scout/gmail/ | R | Day 1 | Day 3 |
| scout/connectors/ | R | Day 3 | Day 3 |
| scout/api/ | R | Day 3 | Day 3 |
| scout/context/ | S | Day 2 | Day 3 |
| scout/agents/ | S | Day 3 | Day 3 |
| tests/ | R + S | Day 1 | Day 3 |
| docs/ | S | Day 1 | Day 3 |
| schema/ | R + S | Day 1 | Day 4 |
| scout/canonical/ | S | Day 1 | Day 4 |
| scripts/ | R + S | Day 1 | Day 4 |
| ITR_ UI/src/ | R | Day 4 | Day 4 |

Seventeen folders. Every one finished by Friday.

# WHY THOSE TWO WERE HARD TO SPOT

scripts/ — it never gets a task of its own. Twelve files spread across nine different tasks, because each script belongs to the thing it drives. seed_personas.py is part of building the seeds, reconcile.py is part of building reconciliation. Grouping them into a "write the scripts" task would break that.

scout/context/ — the only folder split across two days, because Task 17 moved to Day 2 while Task 18 stayed on Day 3. Chunking and embedding on Day 2; retrieval, the trust filter and the pack builder on Day 3.

tests/ and docs/ — same pattern as scripts. Thirteen test files across nine tasks, five docs across four tasks. Neither has a task of its own on purpose: a test belongs to the thing it checks, and a decision record belongs to the day the decision was made.